QAlaunch — API Review & Required Changes For: Haseeb • Reviewing API_(1).md • Sent: May 4, 2026

Hi Haseeb — reviewed your API document carefully. The architecture and data collection are solid. But there are critical gaps that must be filled before May 10 launch. This document is short on purpose. Read it twice, then reply with status on each point.

STATUS OVERVIEW

| ✓ | Scan flow architecture (Next.js + QStash + VPS + Supabase) | DONE |
| --- | --- | --- |
| ✓ | Playwright data collection (HTML, screenshots, links, forms, console errors) | DONE |
| ✓ | Website type detection (6 types) and page selection logic | DONE |
| ✓ | PageSpeed Insights integration (mobile + desktop) | DONE |
| ✓ | Accessibility testing via @axe-core/playwright | DONE |
| ✓ | Responsive screenshots at multiple viewports | DONE |
| ✗ | AI analysis layer (Claude API) — turns raw data into issues | MISSING |
| ✗ | Issues database table — no place to store findings yet | MISSING |
| ✗ | Functionality TESTING (forms detected but not tested) | MISSING |
| ✗ | Security testing (HTTPS, headers, exposed files, etc.) | MISSING |
| ✗ | Spelling & grammar checking | MISSING |
| ✗ | PDF report generation (customers can't download anything) | MISSING |
| ✗ | Email delivery via Resend (reports won't reach customers) | MISSING |
| ✗ | Free preview logic (selecting 3 issues to show) | MISSING |
| ✗ | Paddle payment webhook implementation | MISSING |

CRITICAL ISSUE #1  —  No AI Analysis = No Product

Currently you collect raw data (HTML, screenshots, console errors, axe violations) but nothing analyzes this into actual issues a customer would read.

Without Claude API integration, a paying customer would receive a JSON dump, not a report. This is the single most important missing piece. Reference Implementation Guide Section 6 for the system prompt and integration code.

Required: After VPS scanner finishes each page, send screenshots + collected data to Claude API. Claude returns structured JSON with categorized issues (severity, title, description, fix instructions). Store each in a new 'issues' table.

CRITICAL ISSUE #2  —  Detection ≠ Testing

Your document says you collect 'Buttons and forms' — but that's just DETECTING they exist. We promised customers we'd TEST whether they work. These are different things.

What you need to add (lightweight, non-invasive functionality tests):

- Click each visible button/link with Playwright, log if it triggers expected behavior

- For external links, verify target='_blank' is set (otherwise users lose your site)

- For internal links, verify they don't lead to 404 pages (HEAD request validation)

- For forms, validate structure: action attribute set, submit button present, required fields properly marked

- Test interactive elements: do dropdowns open? Do modals close? Do tabs switch?

- Capture before/after screenshots for any state changes

This data goes into playwright_data.functionality_tests, then to Claude for analysis.

CRITICAL ISSUE #3  —  Missing Tests Adnan Specifically Asked For

Adnan's brief explicitly mentioned security testing and spelling checks. Neither is in your document. Both must be added.

SECURITY (read-only, safe checks only — no exploits):

- HTTPS enforcement, mixed content, SSL certificate validity

- Security headers (HSTS, CSP, X-Frame-Options, X-Content-Type-Options)

- Information disclosure (Server header, X-Powered-By, exposed .env or .git)

- Form security (CSRF tokens, password fields over HTTPS, autocomplete flags)

- Cookie flags (Secure, HttpOnly, SameSite)

SPELLING & GRAMMAR:

- Use LanguageTool API (free tier: 20 req/min) — free, no signup

- Extract visible text from HTML, send to API, get matches back

- Filter out brand names and stylistic suggestions to reduce noise

PRIORITY ORDER  —  Do This in Sequence

Don't try to do everything at once. Follow this order strictly:

| 1 | MAKE FREE SCANS WORK END-TO-END (Days 1-5) - Add 'issues' database table to Supabase - Build Claude API integration with system prompt + caching - Wire AI analysis after VPS scanner completes - Add functionality testing (clicking buttons, validating links) - Implement free preview logic (mark 3 issues as is_in_free_preview) - Build the results page UI to display issues |
| --- | --- |

| 2 | MAKE PAID SCANS WORK (Days 6-9) - Implement Paddle webhook handler with signature verification - Build PDF generation with Puppeteer on VPS - Set up Resend with verified getqalaunch.com domain - Wire email delivery after PDF upload completes - Add report_pdf_url column to scans table |
| --- | --- |

| 3 | ADD MISSING TESTS (Days 10-13) - Add security testing module (HTTPS, headers, info disclosure) - Integrate LanguageTool API for spelling/grammar - Add Open Graph and favicon checks - Update Claude system prompt to incorporate new test categories |
| --- | --- |

| 4 | POLISH & STRESS TEST (Days 14-17) - Block enterprise-only sites at scan start (when login detected) - URL deduplication via SHA256 hash for free scan limit - Increase concurrent page scanning to 3 - Test with real sites: eCommerce, SaaS, Blog, Portfolio, Landing - Run 10 simultaneous scans to verify VPS doesn't crash |
| --- | --- |

QUESTIONS  —  Reply With Honest Status

Reply to me by EOD tomorrow with honest answers to each:

- Have you started Claude API integration? If not, when can you start?

- What's the longest end-to-end scan you've actually run? (Show me the result)

- Is the front-end results page built? If yes, share a screenshot.

- Can you complete Priority 1 in 5 days? If not, what's blocking you?

- What's your daily availability for QAlaunch? (We have 10 days to launch.)

- Are you stuck on anything specific? (Claude API, Paddle, Resend, VPS?)

Honest Reality Check The foundation you built is solid. But what's missing isn't 'features' — it's the actual product. A customer paying $9 today would get nothing useful. We have 10 days. Be honest about what's possible. If 10 days isn't enough for Priority 1 + 2, tell me now. We can soft-launch with manual delivery for the first week and finish automation in week 2. That's normal. Hiding progress until the deadline isn't.